## Slide 1: Project Management 5-th Iteration Report
Member | Role
HOAN Xuan Le | Project manager
PHAT Huu Nguyen | Tracker
QUYNH Le Nhu Tran | Programmer
THU Minh Anh Ngo | Programmer
Team:

## Slide 2: Agenda
Planning
Tasks
  Unit test
  Functional testing
  Code review
  Fix bug
  Prepare for final report
Management issues and solution
Next plan (to final release)

## Slide 3: Planning
This iteration is considered the last iteration, our planning is:
  Finish Unit tests
  Functional testing and fix bug
  Prepare for the final report

## Slide 4: Tasks Done – Unit test
We finished unit test for the model
Each method has a corresponding test
Negative tests (test with exception expected) are added. We mostly simulate the case database is broken
Unit test classes also were redesigned so that common source codes were refactored to a common place

## Slide 5: Tasks Done – Unit test
Result:
  It’s quite a good idea to create unit test for all methods, some important bugs was found
  For example, the way we open and close the connection to db is not suitable. We fix it by open the connection exactly one time at starting

## Slide 6: Tasks Done – Functional testing
Functional testing for the program has been done.
Tester prepared bug report and send to all team
Most of bugs belongs to UI (of course it’s not easy to cover UI by unit test, manual testing is still necessary)

## Slide 7: Tasks Done – Code review
We also carried out code review for the HMS model
No critical issue found, however, through this activity, team members can understans better about the source code

## Slide 8: Tasks Done – Fixing bugs
Bugs detected by manual testing are assigned to programmer for fixing
We classified bugs by priority and focused on fixing only important bugs
Most of important bugs have been fixed

## Slide 9: Tasks in progress – Prepare for final report
Two team members are assigned to prepare for the final report
Still waiting for the report template from our project advisor

## Slide 10: Management – issue and solution
All team members are sinking in projects and working. Communication through mail and chatting sometime not effective and very time-consuming
In reality, software development prefers a stable team. So more or less, periodical changing role (each iteration) makes one person feel hard to take over works other peoples left

## Slide 11: Management – issue and solution
We solved the issues by arranging time to meet and work together
The effect of working this way is really good. What we had done for 3 hours is equivalent to a few days working remotely

## Slide 12: Plan to final release
Prepare for the final report (highest priority)
Implement administrative features
Continue to fix bug if we have time (optinal)

## Slide 13: End